# User story title: Check Out

## Priority: 10

## Estimation: 10 days (estimated before iteration-1)

- Choo Pwint Chal: 10 days

## Assumptions:

- The checkout process should guide users through providing shipping information and reviewing their order.

## Description:

The checkout page will guide users through the process of completing their purchase. Users will provide shipping information, and review their order before proceeding to the payment page.

## Tasks:

1. Design the layout of the checkout page - Estimation 1 day

2. Develop the front-end for checkout page - Estimation 1.5 day

3. Integrate back end code for storing delivery information and displaying order summary for user - Estimation 7.5 days

#UI Design:

A screenshot of a computer

Description automatically generated

#Completed:

A screenshot of a computer

Description automatically generated