# User story title: Contact Us Page

## Priority: 40

## Estimation: 3 days (estimated before iteration-1)

- Hay Man Hnin Aye: 3 days

## Assumptions:

- The Contact Us page should allow users to send inquiries or feedback to the company.

- The form should include fields for name, email, and message.

- The page should provide contact information of the company such as phone number, email address, and physical address.

## Description:

The Contact Us page will provide users with a way to get in touch with the company for inquiries or feedback. It will include a contact form and relevant contact information.

## Tasks:

1. Design the layout of the contact us page - Estimation 0.5 day

2. Develop the front-end for contact us page - Estimation 1 day

3. Setup backend logic - Estimation 1.5 days

#UI Design:

A screenshot of a contact us

Description automatically generated

#Completed:

A screenshot of a website

Description automatically generatedA person and person in black clothes

Description automatically generated