# User story title: Login/ Logout Page

## Priority: 10

## Estimation: 2 days (estimated before iteration-1)

- Choo Pwint Chal: 2 days

## Assumptions:

- The login page should allow users to login using registered account.

- The login page should have integrated the google login feature.

- It should allow the users to let the system remember their login info.

- It should allow the user to direct to the page for forgot password of their registered account.

## Description:

Version - 1:

The login/logout page will allow users to securely access their accounts and manage their sessions. The page will support traditional login methods as well as Google login integration. It will also provide options for users to remember their login information and recover forgotten passwords.

Version - 2:

The login/logout page will allow users to securely access their accounts. The page will support traditional login methods as well as Google login integration. It will also provide options for users to recover forgotten passwords.

## Tasks:

1. Design the layout of the login page - Estimation 0.5 day

2. Develop the front-end for the home page - Estimation 0.5 day

3. Integrate back end code for registered login and google login - Estimation 1 day

#UI Design:

A screenshot of a login page

Description automatically generated

#Completed:

A screenshot of a black and white photo of a group of people

Description automatically generated