# User story title: Payment Method Page

## Priority: 10

## Estimation: 14 days (estimated before iteration-1)

- Choo Pwint Chal: 14 days

## Assumptions:

- The payment method functionality should support two payment options such as credit card, or cash on delivery.

## Description:

The payment method functionality will allow users to select their preferred payment option during the checkout process. It will support two payment options.

## Tasks:

1. Design the layout of the payment page - Estimation 1 day

2. Develop the front-end for payment page - Estimation 1.5 day

3. Integrate back end code for storing payment option and marking it as order made - Estimation 7.5 days

#UI Design:

A screenshot of a computer

Description automatically generatedA screenshot of a credit card payment

Description automatically generated

#Completed:

A screenshot of a computer

Description automatically generatedA screenshot of a computer

Description automatically generated