# User story title: Profile Page

## Priority: 20

## Estimation: 8 days (estimated before iteration-1)

- Hay Man Hnin Aye: 8 days

## Assumptions:

- The profile page should allow users to view and update their personal information.

- Users should be able to view their order history and wishlists.

- User should be able to logout here.

## Description:

Version - 1:

The profile page will allow users to manage their personal information, see notifications, view order history, and update account settings. It will provide a central place for users to manage their account details.

Version - 2:

The profile page will allow users to manage their personal information, view order history, and wishlists. It will provide a central place for users to see all related infos.

## Tasks:

1. Design the layout of the profile page - Estimation 1 day

2. Develop the front-end for profile page - Estimation 1 day

3. Setup backend logic to display user data, update data, logout info - 6 days

#UI Design:

A screenshot of a computer

Description automatically generated

#Completed:

A screenshot of a profile

Description automatically generatedA screenshot of a computer

Description automatically generated