# User story title: Shop Page

## Priority: 10

## Estimation: 10 days (estimated before iteration-1)

- Choo Pwint Chal: 10 days

## Assumptions:

- The shop page should display a list of products.

- Users should be able to view product details and add products to their shopping cart.

- Users should be able to view products categorically.

## Description:

Version - 1:

The shop page will allow users to browse and categorized for products. It will include options to filter and sort products, view product details, and add items to the shopping cart.

Version - 2:

The shop page will allow users to browse and categorized for products. It will include options to filter and sort products, and add items to the shopping cart and also add items to the wishlist.

## Tasks:

1. Design the layout of the shop page - Estimation 2 days

2. Develop the front-end for the navigation bar page - Estimation 2 days

3. Setup backend logic to fetch products, etc. - Estimation 6 days

#UI Design:

A screenshot of a clothing store

Description automatically generated

#Completed:

A screenshot of a clothing store

Description automatically generatedA screenshot of a screenshot of a clothing

Description automatically generated

A screenshot of a computer

Description automatically generatedA screenshot of a clothing store

Description automatically generated